## Slide 1: AIXM CCB
30 NOV – 01 DEC 2017, Eurocontrol, Brussels

## Slide 2: Summary
Added issue AIXM-280 in JIRA
  Clarification necessary in the list of obstacle types, based on ICAO Annex 4 and work of the eTOD FG
Worked on issue AIXM-204
  Proposal for adding a explicit “horizontalResolution” property
Worked on issue AIXM-269
  Proposal for implementing the accuracy and resolution as attributes of Val types
Added issue AIXM-281 in JIRA
  Separate attributes for name, location, designator for both whole obstacles and obstacle parts, in order to support real publication needs

## Slide 3: Summary
Added issue AIXM-282 – missing association between VerticalStructure and ArrestingGear
  Important for performance calculations
Added issue AIXM-283 – missing originator, provider and owner attributes for obstacles and/or obstacle areas.
Discussed AIXM-177, AIXM-234 related to planned data
  See action in AIXM-177, proposal expected to be developed by FAA

## Slide 4: Side discussions
Relation between ICAO AIRM (once it will exist) and the data catalogue in the ICAO PANS-AIM
  On long term, the ideal situation would be to have the ICAO AIRM and not also a data catalogue, that would reduce the mapping requirements
  The AIXM CCB has no mandate to discuss this, but can be raised in the reports to the IMP as a suggestion for the IMP

## Slide 5: SIDE discussion
What is blocking States from providing obstacle data sets in AIXM 5.1?
  Metadata profile seems to be an issue, as the eTOD manual identifies many fields as being ‘metadata’ but without a clear implementation option
    Raise it for eTOD WG to consider the new Annex 15 and PANS-AIM as reference, where a lot less metadata is required for data set publication.
  ADQ regulation in Europe. It is not mandatory to provide obstacle data sets, but when provided it is necessary to comply with ADQ, which comes with metadata and other requirements that are difficult to fulfil.
  Just providing obstacle data sets has no real operational use, unless the terrain data sets are also provided

## Slide 6: SUMMARY
FIXM Briefing
  Part of the regular CCB information exchanges, see slides
  Deprecation policy already applied, similarly to what is proposed for AIXM (see issue AIXM-222)
  Note that the <<deprecated>> elements are automatically grouped by Sparx in UML class diagram presentations
Side notes
  Eurocontrol NM already accepts flight plans in FIXM 4.0 format

## Slide 7: SUMMARY
GML Profile – way forward
  Suggestion for the OGC profile -> do not include the abstract elements
  Support for removing from the OGC document all the material that is “guidance” – how to use GML for AIXM
    to be incorporated in the Coding Guidelines for the ICAO data sets
  OGC Best Practice would incorporate just the GML profile
    Target -> second TC meeting in 2018, probably around June
  Discussion to have in the CCB
    Which GML version for AIXM 5.2? Remain with 3.2.1 or move to 3.3? Requires a detailed study of pros/cons.
      See AIXM-286 in JIRA, newly created for this purpose

## Slide 8: Summary
GML profile
  Abuse of pointProperty is still an issue in many implementations
  Data converted from CAD files sometimes has huge number of vertex
    Raise it with the RTCA/EUROCAE WG asking for guidance – rules for data that is not the result of photogrammetry/digitisation but it is actually originated by the airports/AIS, following ICAO rules
      Manuel will prepare some more detailed questions, for particular data encoding cases
  Arc by centre point or arc by three points
    Stress more in the coding guidelines why arc by three points is the only true arc. Explain how DME centre can be encoded for an arc by three points.

## Slide 9: Summary
AIXM 5.2 Specification
  The current way of presenting the AIXM 5.1.1 specification documents is OK
  Still, better to explicitly say that all these documents have to be applied
  Even if a consolidated document is published, then the different elements would be appendices, there is no real benefit of a single large document
  An introductory Primer document would be the best thing
    See https://drive.google.com/open?id=1oUnNYKIYu7rn2u7U1zDQL8BGhVFAWLsSopKGfZXTn1A
Decision – focus on delivering a primer, not an integrated document
  First for 5.1.1, then for AIXM 5.2

## Slide 10: SUMMARY
ICAO data sets – use of UUID
  Some data sources already seem to misuse the UUID concept by using pseudo-UUID values, that looks like an UUID but it is not a true version 4 UUID
    Solution -> stress in the coding guidelines that proper UUID generators should be used, also for data samples (done)
    As soon as data sets start being provided, verify for UUID clashes between data sources and warn the providers that this is creating problems in the data chain
  The proposed rules for data coordination between AIP data set providers go in the right direction (https://docs.google.com/document/d/1VSsMr3JVNFIrLowWxt8Ft6-M3n1xZL6lqED8f4m5Ppk/edit#heading=h.mql1h8tn4vgy )
    Finalise and publish on the Confluence site
    See if something can be recuperated from the Data Management Group

## Slide 11: Global standardisation
Discussion about the possibility to raise the coding specifications for ICAO data sets at the level of an ISO (or another equivalent) global standard
  Conclusion -> to be raised in the IMP, either in the next CCB Report to IMP or earlier by one of the IMP members
The process of data coordination also could be further standardised or at least guided

## Slide 12: AIXM 5.2 Release Candidates
At least a Release Candidate required before final publication
  At least 2 months for final review
Any need for partial release candidates, implementing approved CPs as we progress?
  Probably not, unless required for a specific change that needs to be testes (such as a complex updated of the Procedures model)

## Slide 13: First set of Change Proposals
Template in GoogleDocs
Target -> first set of change proposals to be ready for approval by end January 2018
Volunteers needed!
  See issues identified in JIRA as “ready for CP”!

## Slide 14: Summary
Discussed RunwayCentrelinePoint
  Difficulty of the current model
    Points that need to be duplicated because they play a different role in the two directions (such as start/end of runway)
    Additional points such as Altimeter Check Location
    Difficulty to encode the profile of the centreline (was recommended by the WGS-84 manual).
      It would be possible to record many centreline points and their elevation
Possible change
  Associate every Cline point with a runway
    Add a “role” association with a RunwayDirection, including an association class for declared distances
  Disadvantage – backwards mapping from 5.2 into 5.1.1 could require duplicates to be created, if a point is truly playing two different roles in the two different directions. Automatic creation of duplicates is always an issue because of the need to generate an ad-hoc UUID, which would not come from the AIXM 5.2 data source

## Slide 15: Summary
Other Airport related issues discussed:
  AIXM-274 Runway displace THT with schedule - closed
  AIXM-240 Different transition altitude for VFR - closed
  AIXM-268 Difference between TLOF aiming point and centre
  AIXM-259 Runway marking association – closed
  AIXM-112 Alignment with the latest AMDB version
  AIXM-211 Runway RESA type – closed
  AIXM-210 Type of survey control point – closed
  AIXM-285 Runway departure end position – added
  AIXM-111 Taxiway designator length - closed

## Slide 16: Summary
Other Airport related issues discussed:
  PANS-AIM indicates that RESA might have a slope value, this is not supported in the current model. Is this supported by examples in AIP? If yes, maybe an issue should be raised in JIRA. Otherwise no action.

## Slide 17: Future meetings
Next Webex – 18 DEC 14:30-16:30
CCB meting in Washington, DC 22-24 Jan
  will be formally announced on 5 Dec 2017